**Gist of discussion of meeting with POSOCO and M/s PwC on implementation of National Open Access Registry (NOAR) held on 25th November 2021, at NLDC**

The meeting was chaired by Executive Director, NLDC.

1. Project Manager (NOAR) welcomed all the participants in the meeting.
2. POSOCO and M/s PwC discussed the status of different milestones of the NOAR project. The details are enclosed as Annexure.
3. POSOCO discussed the major issues viz. procurement of Microsoft OS and Database licenses, set up of disaster recovery on cloud and procurement of WAN/ILL links and possible resolution measures. M/s PWC confirmed to provide resolution by 3rd Dec’21.
4. POSOCO informed that the inspection of the hardwares is pending and plan for the same is awaited. M/s PwC informed that the same will submitted ans inspection activity will be completed before 3rd Dec’21.
5. On enquiry from POSOCO regarding the status of submission of invoice, it was informed that the invoices also will be send by 3rd Dec’21.
6. M/s PwC was requested to resolve the issues among the consortium members, as being the lead applicant M/s PwC is solely responsible for implementation of the entire NOAR project.
7. M/s PWC assured to complete all the deliverables by 31st Dec ‘21.
8. The next review meeting is proposed to be held at NLDC on 15th Dec 2021.

The meeting ended with vote of thanks to the chair.

**PARTICIPANTS**

|  |  |  |
| --- | --- | --- |
| 1.  2.  3.  4. | **POSOCO**  Sh. Debasis De,…………  Sh. S. C. Saxena …………..  Sh. Subhendu Mukherjee ………….  Smt. Manisha Subhlaxmi …………… | **M/s PwC (Lead Applicant)**   1. Sh. Arijit Chakraborti, Project Manager 2. Sh. Somick Goswami, …………… |
|  |  |  |